CHANGE REQUEST

Workday Expenses Module

New Expense Item — Home Office Equipment

CR-EXP-2026-002

May 2026

# 1. Change Request Overview

| CR ID | CR-EXP-2026-002 |
| --- | --- |
| Module | Expenses |
| Category | New Expense Item |
| Priority | High |
| Requested By | [Client Name / Business Owner] |
| Date Submitted | May 20, 2026 |
| Target Environment | [Sandbox / Implementation / Production] |
| Workday Version | [e.g., 2026R1] |
| Estimated Timeline | 5 weeks |

Create a new Expense Item 'Home Office Equipment' with a $1,500 annual cap per employee, mandatory item description, and eligibility restricted to Remote/Hybrid workers.

# 2. Business Requirement

- HR and Finance require a dedicated expense item for home office equipment to support the hybrid work policy.

- An annual cap of $1,500 USD per employee must be enforced on a calendar-year basis.

- Purchases exceeding $500 require manager pre-approval before expense submission.

- Only employees classified as Remote or Hybrid in their worker profile are eligible.

- A detailed item description field is mandatory for all submissions.

# 3. Solution Design

- Configure new Expense Item 'Home Office Equipment' (ID: EXP_HOME_OFFICE_EQUIP) under the Office Supplies expense item group.

- Create Validation Rule 1 (CR_EXP_HomeOffice_Annual_Cap): Track cumulative spend per worker per calendar year; block if cumulative exceeds $1,500.

- Create Validation Rule 2 (CR_EXP_HomeOffice_PreApproval): If line amount exceeds $500 and no pre-approval reference is provided, block submission.

- Create Validation Rule 3 (CR_EXP_HomeOffice_Eligibility): If worker arrangement is not Remote or Hybrid, hide item and block if forced.

- Add custom field 'Pre-Approval Reference' (text, 20 chars max) to the expense line.

- Mandatory item description field with minimum 10 characters.

## 3.1 Approval Workflow Impact

Unless explicitly stated above, no changes are made to the existing approval workflow. New or modified items inherit the current Expense Report approval chain.

## 3.2 Reporting Impact

New items automatically roll up into existing spend category reports. No new custom reports required unless specified.

## 3.3 Security

No new security group or domain changes required unless explicitly stated above.

## 3.4 Migration / Data Considerations

No historical data migration needed. Existing items and reports remain unaffected. All changes are forward-looking.

# 4. Test Plan

## 4.1 Test Environment & Prerequisites

Testing in Sandbox or Implementation tenant with at least 3 test workers covering eligible and ineligible scenarios. All prerequisite data must be configured before execution.

## 4.2 Expense Item Configuration (Ref: 3.1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-01 | Positive | Item visible for eligible worker | Remote worker opens item picker | Home Office Equipment item appears | 3.1 |
| P-02 | Positive | Submit $400 with description | Enter $400, provide description (15 chars), attach receipt, submit | Submits successfully | 3.1 |

## 4.3 Validation Rule 1 — Annual Cap ($1,500) (Ref: 3.3 Rule 1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-03 | Positive | Submit within annual cap | Worker with $0 prior spend enters $1,200, submit | Submits; $300 remaining | 3.3 Rule 1 |
| N-01 | Negative | Exceeds annual cap | Worker with $1,400 prior spend enters $200, submit | Hard stop: cap exceeded; $100 remaining | 3.3 Rule 1 |
| P-05 | Positive | Boundary: exactly at $1,500 cumulative | Worker with $1,000 enters $500, submit | Submits successfully (at cap) | 3.3 Rule 1 |

## 4.4 Validation Rule 2 — Pre-Approval (>$500) (Ref: 3.3 Rule 2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-04 | Positive | Submit $600 with pre-approval ref | Enter $600, provide pre-approval reference, submit | Submits successfully | 3.3 Rule 2 |
| N-03 | Negative | Over $500 without pre-approval | Enter $700, leave pre-approval ref blank, submit | Hard stop: pre-approval required | 3.3 Rule 2 |

## 4.5 Validation Rule 3 — Eligibility (Ref: 3.3 Rule 3)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-04 | Negative | In-office worker attempts use | Office-based worker searches item picker | Item not visible; blocked if forced | 3.3 Rule 3 |

## 4.6 Description Requirement (Ref: 3.2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-05 | Negative | No description provided | Enter $200, leave description blank, submit | Hard stop: description required | 3.2 |

## 4.7 Regression — Existing Functionality (Ref: All)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| R-01 | Regression | Office Supplies items unaffected | Submit existing Office Supplies item | No new validations fire | All |
| R-02 | Regression | Approval workflow intact | Submit mixed report with new and existing items | Standard approval chain followed | All |
| R-03 | Regression | Year-end rollover | Verify cap resets on January 1 | New year shows $0 cumulative; full $1,500 available | All |

## 4.8 Test Coverage Summary

| Test Type | Count |
| --- | --- |
| Positive | 5 |
| Negative | 4 |
| Regression | 3 |
| Total | 12 |

# 5. Costing & Effort Estimate

| Activity | Role | Hours | Rate (USD/hr) | Cost (USD) |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Analysis | Functional Consultant | 6 | 150 | 900 |
| Solution Design & Documentation | Functional Consultant | 8 | 150 | 1,200 |
| Configuration (Item + Validations + Custom Field) | Functional Consultant | 12 | 150 | 1,800 |
| Calculated Field / Cumulative Logic | Technical Consultant | 8 | 175 | 1,400 |
| Unit Testing | Functional Consultant | 6 | 150 | 900 |
| Test Case Preparation | QA Analyst | 6 | 120 | 720 |
| UAT Support | QA Analyst | 8 | 120 | 960 |
| Deployment & Post-Go-Live Support | Functional Consultant | 4 | 150 | 600 |
| Project Management | Project Manager | 6 | 175 | 1,050 |
| TOTAL |  | 64 |  | 9,530 |

Estimated Timeline: 5 weeks

Notes: Rates are indicative. Effort assumes standard complexity and may vary based on tenant configuration and client UAT availability.

# 6. Rollback Plan

If critical issues arise post-deployment:

- Inactivate any new Expense Items created.

- Disable or delete all custom validation rules prefixed with the CR identifier.

- Revert any approval workflow modifications.

- Verify existing items and workflows return to pre-change behavior.

# 7. Sign-Off

| Role | Name | Date | Approval |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Workday Functional Lead |  |  |  |
| Test Lead / QA |  |  |  |
| Change Advisory Board |  |  |  |