CHANGE REQUEST

Workday Expenses Module

Custom Validation — Mileage Duplicate Detection

CR-EXP-2026-004

May 2026

# 1. Change Request Overview

| CR ID | CR-EXP-2026-004 |
| --- | --- |
| Module | Expenses |
| Category | Custom Validation |
| Priority | Medium |
| Requested By | [Client Name / Business Owner] |
| Date Submitted | May 20, 2026 |
| Target Environment | [Sandbox / Implementation / Production] |
| Workday Version | [e.g., 2026R1] |
| Estimated Timeline | 5 weeks |

Implement custom validations on the existing Mileage expense item to detect and prevent duplicate submissions based on date, origin, and destination within a rolling 7-day window.

# 2. Business Requirement

- Internal audit identified duplicate mileage claims where employees submit the same trip multiple times.

- A validation is needed to check for duplicates based on matching date, origin, and destination within a rolling 7-day window.

- A warning should appear for potential duplicates, allowing override with justification.

- A hard stop should apply if three or more matching entries exist in the same 30-day period.

# 3. Solution Design

- Create calculated field (CF_Mileage_Dup_Check) querying worker's submitted/in-progress mileage lines within 7-day rolling window matching date (+/- 1 day), origin, and destination.

- Create Validation Rule 1 (CR_EXP_Mileage_Dup_Warning): If 1 match found, soft-stop warning requiring override justification.

- Create Validation Rule 2 (CR_EXP_Mileage_Dup_HardStop): If 2+ matches within 30 days, hard-stop directing worker to contact Finance.

- Add custom field 'Duplicate Override Justification' (text, 250 chars), visible and mandatory only when warning fires.

- No changes to Mileage item configuration, rates, or approval chain.

## 3.1 Approval Workflow Impact

Unless explicitly stated above, no changes are made to the existing approval workflow. New or modified items inherit the current Expense Report approval chain.

## 3.2 Reporting Impact

New items automatically roll up into existing spend category reports. No new custom reports required unless specified.

## 3.3 Security

No new security group or domain changes required unless explicitly stated above.

## 3.4 Migration / Data Considerations

No historical data migration needed. Existing items and reports remain unaffected. All changes are forward-looking.

# 4. Test Plan

## 4.1 Test Environment & Prerequisites

Testing in Sandbox or Implementation tenant with at least 3 test workers covering eligible and ineligible scenarios. All prerequisite data must be configured before execution.

## 4.2 Calculated Field — Duplicate Check Logic (Ref: 3.1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-01 | Positive | Submit unique mileage claim | Enter mileage with unique date/origin/destination, submit | Submits successfully; no warning | 3.1 |
| P-02 | Positive | Submit after 7-day window | Enter mileage matching trip from 10 days ago, submit | Submits; outside detection window | 3.1 |

## 4.3 Validation Rule 1 — Duplicate Warning (Soft Stop) (Ref: 3.2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-03 | Positive | Override duplicate warning with justification | Submit matching trip, receive warning, provide 30+ char justification, confirm | Submits with override logged | 3.2 |
| N-01 | Negative | Duplicate detected — warning fires | Submit mileage matching existing claim within 7 days | Soft stop: potential duplicate detected | 3.2 |
| N-02 | Negative | Override without justification | Receive warning, leave justification blank, confirm | Blocked: justification required | 3.2 |

## 4.4 Validation Rule 2 — Hard Stop (3+ Duplicates) (Ref: 3.3)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-03 | Negative | Three+ duplicates in 30 days | Submit third matching route in 30 days | Hard stop: contact manager or Finance | 3.3 |
| N-04 | Negative | Same route, date +/- 1 day | Submit trip for May 10 matching May 11 trip | Warning fires (within tolerance) | 3.3 |

## 4.5 Regression — Mileage & Other Items (Ref: All)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| R-01 | Regression | Mileage rates unchanged | Submit mileage and verify reimbursement rate | Standard IRS rate applied | All |
| R-02 | Regression | Non-mileage items unaffected | Submit Hotel and Meals items | No duplicate logic fires | All |
| R-03 | Regression | Approval workflow intact | Submit mileage report through full chain | Standard workflow; no extra steps | All |
| R-04 | Regression | Historical reports viewable | Open previously approved mileage reports | All historical data intact | All |

## 4.6 Test Coverage Summary

| Test Type | Count |
| --- | --- |
| Positive | 3 |
| Negative | 4 |
| Regression | 4 |
| Total | 11 |

# 5. Costing & Effort Estimate

| Activity | Role | Hours | Rate (USD/hr) | Cost (USD) |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Analysis | Functional Consultant | 6 | 150 | 900 |
| Solution Design & Documentation | Functional Consultant | 8 | 150 | 1,200 |
| Calculated Field Development | Technical Consultant | 12 | 175 | 2,100 |
| Validation Rule Configuration | Functional Consultant | 6 | 150 | 900 |
| Custom Field Configuration | Functional Consultant | 3 | 150 | 450 |
| Unit Testing | Functional Consultant | 6 | 150 | 900 |
| Test Case Preparation | QA Analyst | 6 | 120 | 720 |
| UAT Support | QA Analyst | 8 | 120 | 960 |
| Deployment & Post-Go-Live Support | Functional Consultant | 4 | 150 | 600 |
| Project Management | Project Manager | 6 | 175 | 1,050 |
| TOTAL |  | 65 |  | 9,780 |

Estimated Timeline: 5 weeks

Notes: Rates are indicative. Effort assumes standard complexity and may vary based on tenant configuration and client UAT availability.

# 6. Rollback Plan

If critical issues arise post-deployment:

- Inactivate any new Expense Items created.

- Disable or delete all custom validation rules prefixed with the CR identifier.

- Revert any approval workflow modifications.

- Verify existing items and workflows return to pre-change behavior.

# 7. Sign-Off

| Role | Name | Date | Approval |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Workday Functional Lead |  |  |  |
| Test Lead / QA |  |  |  |
| Change Advisory Board |  |  |  |