CHANGE REQUEST

Workday Expenses Module

Reimbursable Allowance Plan — Annual Professional Development

CR-EXP-2026-005

May 2026

# 1. Change Request Overview

| CR ID | CR-EXP-2026-005 |
| --- | --- |
| Module | Expenses |
| Category | Reimbursable Allowance Plan |
| Priority | Medium |
| Requested By | [Client Name / Business Owner] |
| Date Submitted | May 20, 2026 |
| Target Environment | [Sandbox / Implementation / Production] |
| Workday Version | [e.g., 2026R1] |
| Estimated Timeline | 6 weeks |

Create a Reimbursable Allowance Plan providing full-time employees (6+ months tenure) up to $2,500 annually for conferences, certifications, courses, books, and professional memberships.

# 2. Business Requirement

- L&D is launching an annual professional development reimbursement for all full-time employees with 6+ months tenure.

- Annual allowance of $2,500 per calendar year with no monthly sub-limits and no rollover.

- Qualifying categories: conferences, certifications, online courses, books, and professional memberships.

- Manager approval required for all claims; VP approval for single items over $1,000.

- Claims must be submitted within 60 days of the expense.

# 3. Solution Design

- Create Reimbursable Allowance Plan 'Annual Professional Development' (ID: RAP_PROF_DEV_ANNUAL) with annual period, $2,500 max, no rollover.

- Eligibility: Full-Time Employee, Continuous Service >= 6 months from plan year start.

- Create five Expense Items: 'PD — Conference', 'PD — Certification', 'PD — Online Course', 'PD — Books', 'PD — Membership'.

- Create Validation Rule 1 (CR_RAP_ProfDev_60Day): Block if expense date > 60 days before submission.

- Modify approval workflow: add conditional VP step when single line > $1,000.

- Add mandatory 'Learning Objective' text field (min 25 chars). Receipt required Always.

## 3.1 Approval Workflow Impact

Unless explicitly stated above, no changes are made to the existing approval workflow. New or modified items inherit the current Expense Report approval chain.

## 3.2 Reporting Impact

New items automatically roll up into existing spend category reports. No new custom reports required unless specified.

## 3.3 Security

No new security group or domain changes required unless explicitly stated above.

## 3.4 Migration / Data Considerations

No historical data migration needed. Existing items and reports remain unaffected. All changes are forward-looking.

# 4. Test Plan

## 4.1 Test Environment & Prerequisites

Testing in Sandbox or Implementation tenant with at least 3 test workers covering eligible and ineligible scenarios. All prerequisite data must be configured before execution.

## 4.2 Plan & Item Configuration (Ref: 3.1 / 3.2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-01 | Positive | Plan visible to eligible worker | Full-time employee (8 months tenure) views spending accounts | Plan appears with $2,500 balance | 3.1 / 3.2 |
| P-02 | Positive | Submit $200 book purchase | Submit PD — Books for $200 with receipt and learning objective | Approved; $2,300 remaining | 3.1 / 3.2 |
| P-03 | Positive | Submit across multiple categories | Submit conference ($1,200) + books ($150) + membership ($300) | All approved; $850 remaining | 3.1 / 3.2 |

## 4.3 Approval Workflow — VP Conditional Step (Ref: 3.4)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-04 | Positive | VP approval for $1,200 conference | Submit single line $1,200 conference | Routes to manager then VP | 3.4 |
| P-05 | Positive | VP step correctly skipped under $1,000 | Submit $800 certification | Routes to manager only; VP step skipped | 3.4 |

## 4.4 Validation — 60-Day Window & Annual Cap (Ref: 3.3)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-02 | Negative | Exceeds annual $2,500 cap | Worker with $2,400 spent submits $200 | Hard stop: only $100 remaining | 3.3 |
| N-03 | Negative | Expense older than 60 days | Submit certification dated 75 days ago | Hard stop: outside 60-day window | 3.3 |

## 4.5 Eligibility & Custom Fields (Ref: 3.2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-04 | Negative | Employee with 3 months tenure | New employee tries to access plan | Plan not visible | 3.2 |
| N-05 | Negative | Missing learning objective | Submit course without learning objective text | Hard stop: learning objective required | 3.2 |

## 4.6 Regression — Existing Plans & Workflows (Ref: All)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| R-01 | Regression | Existing expense items unaffected | Submit standard Travel items | No PD validations fire | All |
| R-02 | Regression | Standard approval chain intact | Submit non-PD report over $1,000 total | Existing conditional approvals unchanged | All |
| R-03 | Regression | Payroll processing stable | Run payroll with PD reimbursements | Reimbursements processed; other payroll unaffected | All |

## 4.7 Test Coverage Summary

| Test Type | Count |
| --- | --- |
| Positive | 5 |
| Negative | 4 |
| Regression | 3 |
| Total | 12 |

# 5. Costing & Effort Estimate

| Activity | Role | Hours | Rate (USD/hr) | Cost (USD) |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Analysis | Functional Consultant | 8 | 150 | 1,200 |
| Solution Design & Documentation | Functional Consultant | 10 | 150 | 1,500 |
| Plan & Item Configuration | Functional Consultant | 10 | 150 | 1,500 |
| Eligibility Rule Configuration | Functional Consultant | 6 | 150 | 900 |
| Validation & Custom Field Config | Functional Consultant | 6 | 150 | 900 |
| Approval Workflow Modification | Functional Consultant | 6 | 150 | 900 |
| Unit Testing | Functional Consultant | 8 | 150 | 1,200 |
| Test Case Preparation | QA Analyst | 6 | 120 | 720 |
| UAT Support | QA Analyst | 8 | 120 | 960 |
| Deployment & Post-Go-Live Support | Functional Consultant | 6 | 150 | 900 |
| Project Management | Project Manager | 8 | 175 | 1,400 |
| TOTAL |  | 82 |  | 12,080 |

Estimated Timeline: 6 weeks

Notes: Rates are indicative. Effort assumes standard complexity and may vary based on tenant configuration and client UAT availability.

# 6. Rollback Plan

If critical issues arise post-deployment:

- Inactivate any new Expense Items created.

- Disable or delete all custom validation rules prefixed with the CR identifier.

- Revert any approval workflow modifications.

- Verify existing items and workflows return to pre-change behavior.

# 7. Sign-Off

| Role | Name | Date | Approval |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Workday Functional Lead |  |  |  |
| Test Lead / QA |  |  |  |
| Change Advisory Board |  |  |  |