CHANGE REQUEST

Workday Expenses Module

New Expense Item — Relocation Expenses

CR-EXP-2026-006

May 2026

# 1. Change Request Overview

| CR ID | CR-EXP-2026-006 |
| --- | --- |
| Module | Expenses |
| Category | New Expense Item |
| Priority | High |
| Requested By | [Client Name / Business Owner] |
| Date Submitted | May 20, 2026 |
| Target Environment | [Sandbox / Implementation / Production] |
| Workday Version | [e.g., 2026R1] |
| Estimated Timeline | 7 weeks |

Create a suite of Relocation expense items with tiered caps by employee level (IC $5K / Manager $10K / Director+ $20K), HR pre-authorization, and a 90-day submission window.

# 2. Business Requirement

- Talent Acquisition needs dedicated relocation expense items replacing the current manual miscellaneous-category process.

- Caps tiered by level: IC $5,000, Manager $10,000, Director+ $20,000.

- HR pre-authorization required before any relocation expense submission.

- Items include: Moving & Shipping, Temporary Housing, Travel to New Location, and Miscellaneous Relocation.

- All expenses must be submitted within 90 days of the relocation effective date.

# 3. Solution Design

- Create four Expense Items under new group 'Relocation': Moving & Shipping, Temp Housing, Travel, Miscellaneous.

- Add mandatory custom field 'HR Authorization Code' validated against HR reference table.

- Create Validation Rule 1 (CR_EXP_Relo_TieredCap): Cumulative check across all four items against worker's management level.

- Create Validation Rule 2 (CR_EXP_Relo_AuthCode): Block if auth code blank or invalid.

- Create Validation Rule 3 (CR_EXP_Relo_90Day): Block if expense date > 90 days after relocation effective date.

- Route relocation reports through special chain: Manager > HR Relo Coordinator > Finance.

## 3.1 Approval Workflow Impact

Unless explicitly stated above, no changes are made to the existing approval workflow. New or modified items inherit the current Expense Report approval chain.

## 3.2 Reporting Impact

New items automatically roll up into existing spend category reports. No new custom reports required unless specified.

## 3.3 Security

No new security group or domain changes required unless explicitly stated above.

## 3.4 Migration / Data Considerations

No historical data migration needed. Existing items and reports remain unaffected. All changes are forward-looking.

# 4. Test Plan

## 4.1 Test Environment & Prerequisites

Testing in Sandbox or Implementation tenant with at least 3 test workers covering eligible and ineligible scenarios. All prerequisite data must be configured before execution.

## 4.2 Expense Item & Group Configuration (Ref: 3.1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-01 | Positive | All four items visible in picker | User browses expense items | All Relocation items visible under Relocation group | 3.1 |
| P-02 | Positive | IC submits within $5,000 cap | IC submits $3,000 moving expense with valid auth | Submits; $2,000 remaining | 3.1 |
| P-03 | Positive | Director submits within $20,000 cap | Director submits $15,000 across items | Submits; $5,000 remaining | 3.1 |

## 4.3 Validation Rule 1 — Tiered Cap (Ref: 3.3 Rule 1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-01 | Negative | IC exceeds $5,000 cap | IC with $4,500 spent submits $800 | Hard stop: $500 remaining | 3.3 Rule 1 |
| N-02 | Negative | Manager cap applied (not IC or Director) | Manager submits $11,000 cumulative | Hard stop at $10,000 | 3.3 Rule 1 |

## 4.4 Validation Rule 2 — HR Authorization Code (Ref: 3.3 Rule 2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-03 | Negative | Invalid authorization code | Submit with auth code 'FAKE123' | Hard stop: invalid code | 3.3 Rule 2 |
| N-04 | Negative | Missing authorization code | Leave HR Authorization Code blank, submit | Hard stop: code required | 3.3 Rule 2 |

## 4.5 Validation Rule 3 — 90-Day Window (Ref: 3.3 Rule 3)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-05 | Negative | Expense beyond 90-day window | Submit expense 100 days after relocation date | Hard stop: outside window | 3.3 Rule 3 |

## 4.6 Approval Workflow — Special Chain (Ref: 3.4)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-04 | Positive | Special approval chain fires | Submit relocation report | Routes: Manager > HR Relo > Finance | 3.4 |

## 4.7 Regression — Existing Items & Workflows (Ref: All)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| R-01 | Regression | Existing Miscellaneous item unaffected | Submit generic Miscellaneous expense | No relocation validations fire | All |
| R-02 | Regression | Standard approval chain intact | Submit non-relocation report | Standard chain (no HR Relo step) | All |
| R-03 | Regression | Job Change events unaffected | Process a job change in HCM | No impact on expense module | All |

## 4.8 Test Coverage Summary

| Test Type | Count |
| --- | --- |
| Positive | 4 |
| Negative | 5 |
| Regression | 3 |
| Total | 12 |

# 5. Costing & Effort Estimate

| Activity | Role | Hours | Rate (USD/hr) | Cost (USD) |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Analysis | Functional Consultant | 10 | 150 | 1,500 |
| Solution Design & Documentation | Functional Consultant | 12 | 150 | 1,800 |
| Item & Group Configuration | Functional Consultant | 8 | 150 | 1,200 |
| Calculated Fields & Reference Table | Technical Consultant | 14 | 175 | 2,450 |
| Validation Rule Configuration | Functional Consultant | 8 | 150 | 1,200 |
| Approval Workflow Configuration | Functional Consultant | 6 | 150 | 900 |
| Unit Testing | Functional Consultant | 8 | 150 | 1,200 |
| Test Case Preparation | QA Analyst | 8 | 120 | 960 |
| UAT Support | QA Analyst | 10 | 120 | 1,200 |
| Deployment & Post-Go-Live Support | Functional Consultant | 6 | 150 | 900 |
| Project Management | Project Manager | 8 | 175 | 1,400 |
| TOTAL |  | 98 |  | 14,710 |

Estimated Timeline: 7 weeks

Notes: Rates are indicative. Effort assumes standard complexity and may vary based on tenant configuration and client UAT availability.

# 6. Rollback Plan

If critical issues arise post-deployment:

- Inactivate any new Expense Items created.

- Disable or delete all custom validation rules prefixed with the CR identifier.

- Revert any approval workflow modifications.

- Verify existing items and workflows return to pre-change behavior.

# 7. Sign-Off

| Role | Name | Date | Approval |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Workday Functional Lead |  |  |  |
| Test Lead / QA |  |  |  |
| Change Advisory Board |  |  |  |