CHANGE REQUEST

Workday Expenses Module

New Expense Item — Client Gifts with Compliance Validation

CR-EXP-2026-009

May 2026

# 1. Change Request Overview

| CR ID | CR-EXP-2026-009 |
| --- | --- |
| Module | Expenses |
| Category | New Expense Item + Custom Validation |
| Priority | High |
| Requested By | [Client Name / Business Owner] |
| Date Submitted | May 20, 2026 |
| Target Environment | [Sandbox / Implementation / Production] |
| Workday Version | [e.g., 2026R1] |
| Estimated Timeline | 7 weeks |

Create a new Client/Vendor Gift expense item with anti-bribery compliance validations: $100 per-gift cap, $250 annual per-recipient limit, government official prohibition, and mandatory ABC policy attestation.

# 2. Business Requirement

- Legal/Compliance requires a dedicated, auditable expense item for client/vendor gifts for ABC and FCPA compliance.

- Per-gift cap: $100 USD. Annual per-recipient cap: $250 USD.

- Mandatory compliance attestation confirming the gift does not violate ABC policy.

- Gifts to government officials are prohibited entirely.

- Recipient name, title, and organization are mandatory fields.

# 3. Solution Design

- Create Expense Item 'Client/Vendor Gift' (ID: EXP_CLIENT_GIFT) under new group 'Gifts & Hospitality'.

- Add custom fields: Recipient Name, Recipient Title, Recipient Organization (all mandatory text), Government Official (Yes/No), ABC Policy Attestation (checkbox, must be checked).

- Create Validation Rule 1 (CR_EXP_Gift_PerGiftCap): Hard stop if amount > $100.

- Create Validation Rule 2 (CR_EXP_Gift_AnnualRecipientCap): Track cumulative per recipient per year; hard stop if > $250.

- Create Validation Rule 3 (CR_EXP_Gift_GovOfficial): Hard stop if Government Official = Yes.

- Create Validation Rule 4 (CR_EXP_Gift_Attestation): Hard stop if attestation unchecked.

- Route gift expenses through Compliance Officer approval in addition to manager.

## 3.1 Approval Workflow Impact

Unless explicitly stated above, no changes are made to the existing approval workflow. New or modified items inherit the current Expense Report approval chain.

## 3.2 Reporting Impact

New items automatically roll up into existing spend category reports. No new custom reports required unless specified.

## 3.3 Security

No new security group or domain changes required unless explicitly stated above.

## 3.4 Migration / Data Considerations

No historical data migration needed. Existing items and reports remain unaffected. All changes are forward-looking.

# 4. Test Plan

## 4.1 Test Environment & Prerequisites

Testing in Sandbox or Implementation tenant with at least 3 test workers covering eligible and ineligible scenarios. All prerequisite data must be configured before execution.

## 4.2 Expense Item & Custom Fields (Ref: 3.1 / 3.2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-01 | Positive | Item visible in picker | User browses expense items | Client/Vendor Gift under Gifts & Hospitality | 3.1 / 3.2 |
| P-02 | Positive | Submit $80 gift with all fields | Enter $80, all recipient fields, attest, Gov = No, submit | Submits; routes to manager + compliance | 3.1 / 3.2 |

## 4.3 Validation Rule 1 — Per-Gift Cap ($100) (Ref: 3.3 Rule 1)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-01 | Negative | Gift exceeds $100 | Enter $125, submit | Hard stop: $100 maximum | 3.3 Rule 1 |
| P-03 | Positive | Boundary: exactly $100 | Enter $100.00, all fields, submit | Submits successfully (at cap) | 3.3 Rule 1 |

## 4.4 Validation Rule 2 — Annual Per-Recipient Cap ($250) (Ref: 3.3 Rule 2)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| P-03 | Positive | Multiple gifts within annual cap | Submit $80 then $90 to same recipient | Both approved; $80 remaining for recipient | 3.3 Rule 2 |
| N-03 | Negative | Exceeds $250 annual per recipient | Recipient has $200 YTD; submit $75 | Hard stop: $50 remaining for recipient | 3.3 Rule 2 |

## 4.5 Validation Rule 3 — Government Official Block (Ref: 3.3 Rule 3)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-04 | Negative | Gift to government official | Select Government Official = Yes, submit | Hard stop: gifts to gov officials prohibited | 3.3 Rule 3 |

## 4.6 Validation Rule 4 — Attestation & Required Fields (Ref: 3.3 Rule 4)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| N-05 | Negative | Missing attestation | Fill all fields, leave attestation unchecked, submit | Hard stop: attestation required | 3.3 Rule 4 |
| N-06 | Negative | Missing recipient name | Leave Recipient Name blank, submit | Hard stop: recipient info required | 3.3 Rule 4 |

## 4.7 Regression — Existing Items & Workflows (Ref: All)

| TC # | Type | Scenario | Steps | Expected Result | Ref |
| --- | --- | --- | --- | --- | --- |
| R-01 | Regression | Client Entertainment unaffected | Submit Client Entertainment expense | No gift validations fire | All |
| R-02 | Regression | Standard approval chain intact | Submit Travel report | No Compliance Officer step | All |
| R-03 | Regression | Reporting rollups accurate | Run Gifts & Hospitality report | New item appears; other groups unaffected | All |

## 4.8 Test Coverage Summary

| Test Type | Count |
| --- | --- |
| Positive | 4 |
| Negative | 5 |
| Regression | 3 |
| Total | 12 |

# 5. Costing & Effort Estimate

| Activity | Role | Hours | Rate (USD/hr) | Cost (USD) |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Analysis | Functional Consultant | 8 | 150 | 1,200 |
| Solution Design & Documentation | Functional Consultant | 10 | 150 | 1,500 |
| Item & Group Configuration | Functional Consultant | 6 | 150 | 900 |
| Custom Fields (5 fields) | Functional Consultant | 6 | 150 | 900 |
| Calculated Field (Recipient Tracking) | Technical Consultant | 14 | 175 | 2,450 |
| Validation Rules (4 rules) | Functional Consultant | 10 | 150 | 1,500 |
| Approval Workflow Modification | Functional Consultant | 4 | 150 | 600 |
| Unit Testing | Functional Consultant | 8 | 150 | 1,200 |
| Test Case Preparation | QA Analyst | 8 | 120 | 960 |
| UAT Support | QA Analyst | 10 | 120 | 1,200 |
| Deployment & Post-Go-Live Support | Functional Consultant | 6 | 150 | 900 |
| Project Management | Project Manager | 8 | 175 | 1,400 |
| TOTAL |  | 98 |  | 14,710 |

Estimated Timeline: 7 weeks

Notes: Rates are indicative. Effort assumes standard complexity and may vary based on tenant configuration and client UAT availability.

# 6. Rollback Plan

If critical issues arise post-deployment:

- Inactivate any new Expense Items created.

- Disable or delete all custom validation rules prefixed with the CR identifier.

- Revert any approval workflow modifications.

- Verify existing items and workflows return to pre-change behavior.

# 7. Sign-Off

| Role | Name | Date | Approval |
| --- | --- | --- | --- |
| Business Owner |  |  |  |
| Workday Functional Lead |  |  |  |
| Test Lead / QA |  |  |  |
| Change Advisory Board |  |  |  |